PROJECT PROPOSAL

PROJECT TITLE:
IoT-based Smart Cold Storage Monitoring and Alert System

SUBMITTED BY:
Name: __________________________
Register No.: __________________
Department: ____________________
Year / Section: ________________

(Date of Submission): ______________________

Identified Areas (Please tick √ any of below)

☐ Construction, infrastructure and low-cost building Materials
☐ Advances Materials & Processing
✅ Agro-Product Processing and Agro-IT technologies (including Food processing technologies)
✅ Innovative Product Development
☐ Technology for Disaster Management
☐ Any other Technologies for Product design and Development for Import Substitution

Check list: (tick mark √)

Project Summary                   √
Detailed Project Proposal             √
Budget Estimates                  √

1. PROJECT SUMMARY

(in max three pages)

Project Title:
IoT-based Smart Cold Storage Monitoring and Alert System

Mode / Nature of project (refer P-4):
Product-oriented prototype development (IoT-style data streaming and cloud-based monitoring using synthetic data)

Duration (max up to 3 years):
3 Months

Total Budget:
Approx. ₹4,000 (including limited OpenAI API usage, basic cloud/VM costs and alerting credits)

Objectives (In bullet form)

- To design and implement a cloud-based cold storage monitoring platform using synthetic IoT data generated by k6.

- To build a Node.js ingestion API and Kafka-based streaming pipeline for real-time processing of cold-room data.

- To model and store time-series readings and alerts in PostgreSQL for efficient querying and analysis.

- To develop a React web dashboard for live monitoring, trend visualization and alert management for multiple cold rooms.

- To implement an automated alerting module (email / WhatsApp) based on configurable thresholds and health rules.

- To integrate a GenAI component using OpenAI APIs to support natural-language queries and generate human-readable summaries of anomalies and risks.

Novelty / Innovative Elements / S&T Components of the Project

- Uses synthetic data at scale generated via k6 to emulate many cold rooms and failure scenarios without needing real sensors during the project phase.

- Adopts an industry-style architecture combining Node.js, Apache Kafka, PostgreSQL and React, similar to modern production monitoring systems.

- Integrates real-time stream processing, historical analytics and alerting into a single, modular platform.

- Adds a GenAI layer so that supervisors can query the system in natural language and receive summarised insights (e.g., rooms with most alerts, recurring issues).

- Designed as a low-cost, reusable reference solution for colleges and small industries, which can later plug in real IoT hardware if required.

Details of the prototype developed / Initial work done in the proposed Development of Technology

- Defined the overall system architecture from data generation (k6) to ingestion (Node.js), streaming (Kafka), storage (PostgreSQL), UI (React) and GenAI services.

- Identified the core entities: cold room, virtual sensor, synthetic reading (temperature, humidity, status) and alert.

- Drafted k6 scenarios to simulate multiple virtual cold rooms sending periodic measurements and fault conditions (over-temperature, missing data).

- Planned backend REST APIs for:

  - receiving sensor-like data,

  - fetching recent readings and time-series views,

  - retrieving alert history and configuration.

- Prepared initial UI wireframes for a React dashboard: room list, room detail with charts, alert panel and GenAI chat interface.

- Estimated budget and infrastructure needs for cloud/VM resources, OpenAI API usage and alerting credits.

(This describes initial conceptual and planning work, which will be followed by implementation.)

TRL (at present) (1–9 scale)

TRL at present:
TRL 2 – Technology concept and application formulated

(By project completion, the target is to reach approximately TRL 4 – small-scale prototype tested in a laboratory environment.)

Methodology

- Requirement Analysis & Use-case Definition

  - Study typical cold storage operating ranges and failure scenarios (over-temperature, frequent door opening, missed readings).

  - Define user roles (administrator, supervisor) and key reports required.

- Synthetic Data Generation using k6

  - Design k6 scripts to act as virtual sensors sending HTTP requests to the backend at fixed intervals.

  - Configure multiple virtual cold rooms with different temperature profiles and fault scenarios.

- Backend and Streaming Layer (Node.js + Kafka)

  - Develop a Node.js (Express) ingestion API to receive JSON payloads from k6.

  - Validate incoming data and enrich it with timestamps, room IDs and metadata.

  - Publish events to Kafka topics, enabling decoupled, scalable processing.

  - Implement a Kafka consumer service to apply rule-based checks (thresholds, missed readings) and create alert entries.

- Database Design and Storage (PostgreSQL)

  - Design tables for cold rooms, synthetic readings (time-series), thresholds, alerts and user accounts.

  - Use appropriate indexing and partitioning strategies for efficient retrieval by room and time window.

- Dashboard and Visualization (React)

  - Implement a React web application to:

    - display room status cards,

    - show historical graphs for temperature/humidity,

    - list alerts and allow basic filtering,

    - provide configuration screens for thresholds.

- GenAI Integration (OpenAI API)

  - Build a GenAI microservice that queries PostgreSQL, computes statistics and composes concise context.

  - Use the OpenAI API to generate readable summaries and answers to user questions.

  - Integrate this service with the React UI in a chat-like interface.

- Testing, Validation and Refinement

  - Use k6 to run controlled load tests (varying number of rooms and frequency).

  - Measure latency, throughput, alert correctness and system stability.

  - Refine architecture and configuration based on test results.

Outcome / Deliverables and their Expected Impact (In bullet form)

The outcome of our proposed system

- A working software prototype of a cold storage monitoring and alerting system using IoT-style synthetic data, stream processing and GenAI.

The Expected Deliverables are:

- k6 scripts that generate synthetic sensor data at scale.

- Node.js-based ingestion API with Kafka integration and processing service.

- PostgreSQL database schema and sample data sets for analysis.

- React dashboard for real-time visualisation, alert monitoring and configuration.

- A GenAI microservice integrated with OpenAI API for natural-language Q&A and summarisation.

- Documentation: architecture design, API specifications, database design, test report and deployment steps.

Expected Impact

- Demonstrates a low-cost, scalable and extensible approach to cold storage monitoring suitable for adoption by small and medium enterprises.

- Provides an educational platform for future work in IoT, data streaming and AI.

- Encourages use of modern open-source tools and AI technologies in practical Indian contexts.

Target Beneficiaries & Benefits to the country

- Target Beneficiaries

  - Small and medium cold storage operators, food processors, restaurants, dairies and pharmacies.

  - Academic institutions looking for hands-on IoT + streaming + AI project frameworks.

  - Future students and researchers who can extend the prototype with real hardware and advanced analytics.

- Benefits to the Country

  - Potential reduction in spoilage of perishable food and medicines, improving food security and healthcare quality.

  - Promotes technology adoption and innovation in agri-food supply chains.

  - Builds student skills in modern technologies (Kafka, Node.js, PostgreSQL, React, GenAI), supporting national skill-development goals.

Brief Technical Details (300 words), giving Justifications for the Project, the underlying Scientific Basis and the Methodology

Cold storage units are critical for preserving perishable products, yet many smaller facilities still rely on manual monitoring using periodic checks and logbooks. This creates a risk of undetected failures, leading to product loss and economic damage. The proposed project addresses this gap by building a software-only IoT-style monitoring system that uses synthetic data to demonstrate the complete technical architecture needed for real-world deployment.

The scientific basis lies in continuous time-series monitoring, anomaly detection via rule-based thresholds, and data-driven decision support with AI. Synthetic sensor data is produced using k6, where each virtual sensor represents a cold room sending temperature and humidity readings at defined intervals. Fault patterns (e.g., high temperature spikes, missing readings) are scripted to test how the system reacts.

A Node.js ingestion API receives these readings and sends them to Apache Kafka, a distributed streaming platform. Kafka allows the system to scale to many virtual sensors and provides durable, ordered event storage. A processing service subscribed to Kafka topics applies threshold rules and health checks, marking readings as normal or abnormal and generating alert entries. All readings and alerts are persisted in PostgreSQL, enabling time-series queries and historical analysis.

A React front-end communicates with backend APIs to present dashboards: room status overview, time-series charts, alert lists and configuration options. To improve usability, a GenAI microservice queries PostgreSQL to assemble statistics (for example, alert counts per room, average temperature, frequent violations) and uses the OpenAI API to produce natural-language summaries and answers to user questions. This provides an intuitive interface for non-technical users.

Thus, the project demonstrates the full lifecycle of IoT-style monitoring—from data generation and streaming to analytics and AI-based interpretation—while remaining low-cost and safe by using synthetic data.

Cost Benefit (C-B) Analysis / Cost–Economic Impact Analysis Report

- Cost Side

  - Software components (Node.js, Kafka, PostgreSQL, React, k6) are open-source and free.

  - Main expenses are:

    - Basic cloud / VM resources for hosting services (shared or student tier).

    - Limited OpenAI API usage for GenAI queries during development and demos.

    - Small credits for WhatsApp/SMS or email alerting.

    - Printing and documentation.

  - Overall estimated project cost is about ₹4,000, which is relatively low for a complete end-to-end prototype.

- Benefit Side (Potential Real Deployment)

  - Early detection of temperature anomalies can prevent stock loss in cold storage, where a single failure can cause damage worth many times the system cost.

  - The design supports multiple cold rooms and can be extended for multiple locations, improving monitoring coverage at low incremental cost.

  - By using synthetic data during development, the system can be thoroughly tested before connecting to real hardware, reducing failure risk after deployment.

  - The platform also serves as an educational and training tool, raising the overall technical capability of students and future engineers.

- Economic Impact

  - If adopted in real facilities, the solution can improve supply chain reliability, reduce wastage and support food and medicine affordability.

  - The skills and artefacts developed can be reused in other monitoring domains (e.g., warehouses, server rooms), increasing the long-term value of the project.

Role of Industry in the proposed project

Role of Industry in the proposed project:
NIL

(No formal industry partner in the initial academic phase. The architecture is designed so that future collaborations with cold storage operators or agri/food companies are possible.)

Technical specifications of the final deliverables

Final Deliverable

- Software Components

  - Node.js / Express ingestion API with JSON endpoints.

  - Apache Kafka broker with topics for sensor readings and processed events.

  - Processing service (Node.js) implementing rule-based checks and alert generation.

  - PostgreSQL database with schemas for rooms, readings, alerts and configuration.

  - React web dashboard for monitoring, configuration and GenAI chat interface.

  - GenAI service using OpenAI API for natural-language queries and summarisation.

  - k6 scripts for synthetic data generation and load testing.

- Non-Software Artefacts

  - Architecture and design documentation.

  - API specification and database schema documentation.

  - Test and evaluation report with performance metrics.

  - User manual and deployment guide.

Any other relevant

- The system is intentionally built with synthetic data only during this academic phase, making it safe, repeatable and inexpensive.

- Future work can extend the same architecture to real IoT sensors, mobile apps and advanced machine learning models for anomaly detection and predictive maintenance.